Project Plan: AI/LLM Inventory Management System

UMGC 495: Computer Science Capstone

Summer 2026

26 May 2026

Team Members

Dan Nunes

Robert Lee

Adan Medina

Spencer Renfro

Arth Naileshbhai Thakkar

Jose Jovenal Escandor

1. Executive Summary. This project focuses on the development of an AI/LLM-powered inventory management system designed for restaurants and small food businesses. The purpose of the application is to help businesses reduce food waste, improve inventory tracking, optimize menu planning, and support operational decision-making through artificial intelligence recommendations. The system combines frontend dashboards, backend APIs, cloud deployment, and AI-generated recommendations into a single platform that assists users in managing inventory efficiently.

The project follows Agile and Scrum methodologies to ensure continuous collaboration, iterative development, and effective risk management. Team members are assigned specialized leadership roles, including Product Owner, Project Manager, Backend Lead, Frontend Lead, AI/Cloud Lead, and Assistant Project Manager. Although each role has defined responsibilities, all members contribute as full-stack developers when necessary.

The primary objectives of the project are to create a working minimum viable product (MVP), establish a structured development workflow, implement AI-assisted recommendations, and deliver a stable, demo-ready application by the final submission date. The project also emphasizes strong communication, testing, documentation, and collaboration practices to ensure successful project completion.

2. Project Overview. The AI/LLM-powered inventory management system is designed to solve common inventory challenges faced by restaurants and small food businesses. Many small businesses struggle with tracking ingredient expiration dates, monitoring inventory usage, minimizing waste, and planning menus based on available ingredients. This project addresses those challenges by integrating artificial intelligence into the inventory management process.

The application will provide users with tools to manage inventory data, track ingredient quantities, monitor expiration alerts, and generate AI-assisted menu recommendations. The system will include a user dashboard, backend APIs, a database structure, cloud deployment, and AI recommendation workflows. Technical features include frontend user interfaces, backend business logic, database management, cloud hosting, and CI/CD deployment pipelines.

The project uses an Agile development process with Scrum principles. Sprint planning, milestone tracking, Kanban boards, and pull request reviews are all integrated into the workflow. The Product Owner is responsible for defining the product vision, MVP scope, and acceptance criteria, while the Project Manager oversees schedules, milestones, risks, and overall delivery.

Additionally, the project includes testing plans, documentation standards, AI guardrails, deployment environments, and final presentation preparation. The team also plans to create realistic seed data containing ingredient inventories, expiration dates, costs, recipes, and sales patterns to support application testing and demonstrations. The overall goal is to deliver a smart inventory management platform that improves operational efficiency and supports data-driven decision-making for food businesses. The system is designed to transform inventory constraints into practical menu recommendations by analyzing ingredient availability, expiration urgency, estimated profit margins, and historical sales patterns.

3. Project Goals and Objectives. The primary goal of the project is to design and develop a smart inventory management system that uses AI-generated recommendations to assist restaurants and small businesses with operational decisions. The application aims to reduce food waste, improve efficiency, and provide actionable insights based on inventory data.

Several major objectives guide the project development process:

### 1. Develop a Functional MVP. The team will create a minimum viable product containing the core features needed to demonstrate the system’s functionality. These features include inventory management, dashboard interfaces, recommendation workflows, backend APIs, and AI-generated menu suggestions.

### 2. Implement AI/LLM Recommendations. The system will use structured prompts and AI workflows to provide menu suggestions and inventory recommendations. The AI component will include validation mechanisms and fallback logic to ensure reliable outputs.

### 3. Establish a Collaborative Agile Workflow. The project team will follow Scrum and Agile methodologies with sprint planning, Kanban tracking, pull request reviews, and milestone checkpoints.

### 4. Deliver Comprehensive Testing and Documentation. The project includes unit testing, API testing, UI testing, AI workflow testing, deployment testing, and end-to-end demo testing. Documentation will include a User Guide, README files, deployment guides, and final submission materials.

### 5. Deliver a Stable Final Application. The final deliverable will include complete source code, testing evidence, deployment configurations, final documentation, and a demo-ready application environment.

Key project deliverables include a Project Plan, Project Design Documentation, Phase I Source Code, Test Plan, Phase II Source Code, User Guide, and a Final Application and Presentation .

4. Project Scope. The scope of the AI/LLM-powered inventory management system includes the development of several core components needed to create a functional and realistic restaurant inventory application. The project will include frontend dashboard development, backend API development, database schema creation, AI-assisted recommendation workflows, cloud deployment, and CI/CD integration. Additional features include user authentication, validation, testing and bug tracking processes, documentation, User Guide creation, and Agile project management practices. Together, these components will support the development of a complete end-to-end capstone application that demonstrates both software engineering and AI integration skills.

The application itself will allow restaurant managers or small food business operators to manage inventory more effectively. Users will be able to add and edit inventory items, monitor expiration alerts, access dashboards and reports, and generate AI-powered menu recommendations based on available ingredients and estimated profitability. The system will also provide explanations for its recommendations so users can better understand why certain ingredients or menu items are being prioritized. To support realistic testing and demonstrations, the project scope also includes the use of seed data that simulates actual restaurant inventory operations, including ingredient quantities, expiration dates, costs, and sales patterns.

The project scope intentionally excludes several large-scale enterprise features in order to keep the capstone focused and achievable within the course timeline. Excluded features include enterprise-level inventory systems, advanced financial accounting integrations, real-time supplier integrations, fully autonomous AI decision-making, commercial production deployment, and multi-location restaurant management capabilities. The goal of the project is to deliver a functional academic prototype rather than a fully commercial product.

Additionally, while the system incorporates AI-assisted recommendations, the project does not rely entirely on AI for critical business decisions. Deterministic logic will still handle important calculations such as expiration urgency, inventory usage, estimated costs, and projected profit margins. This balanced approach improves reliability, keeps the system easier to manage, and ensures that the most important operational logic remains predictable and explainable.

5. Requirements. The following requirements define what the AI/LLM Inventory Management System must do and what technical tools will support the project.

Business Requirements

- Help restaurants and small food businesses track inventory more accurately.

- Help reduce food waste by identifying ingredients that are close to expiration.

- Support menu planning through AI-assisted recommendations.

- Provide useful inventory insights to help managers make better operational decisions.

Functional Requirements

- Allow users to add, edit, view, and manage inventory items.

- Store item details such as item name, category, quantity, unit cost, and expiration date.

- Display low-stock items and expiration alerts on the dashboard.

- Generate AI-assisted menu recommendations based on available ingredients, expiration dates, costs, and sales patterns.

- Provide a short explanation for each AI-generated recommendation.

- Use fallback rule-based recommendations if the AI/LLM service is unavailable.

- Support realistic seed data for testing and demonstration.

Technical Requirements

- Use React with JavaScript for the frontend dashboard, forms, alerts, and recommendation views.

- Use Node.js and Express.js for backend APIs, validation, business logic, and AI/LLM integration.

- Use REST APIs for communication between the frontend and backend.

- Use PostgreSQL to store inventory items, categories, quantities, expiration dates, costs, recipes, sales patterns, and recommendation history.

- Use GitHub for version control, issue tracking, pull requests, and team collaboration.

- Use GitHub Actions or another CI/CD process for build checks, testing, and deployment support when possible.

- Deploy the application using AWS or another approved cloud/demo hosting platform.

- Protect API keys, database credentials, and environment settings through environment variables.

- Include testing for frontend components, backend logic, API endpoints, database workflows, AI recommendations, and the final demo.

6. Case Scenario - Restaurant Manager User Walkthrough. A restaurant manager wants to check current inventory, identify ingredients that are close to expiring, and create menu specials for the week.

- The restaurant manager logs into the AI/LLM Inventory Management System.

- The dashboard opens and shows current inventory levels, low-stock items, and ingredients that are close to their expiration dates.

- The manager selects the “Inventory” section to review available ingredients, including item name, quantity, unit cost, and expiration date.

- The manager adds a recent delivery of food items, such as chicken, tomatoes, lettuce, cheese, and pasta.

- After saving the new inventory items, the system updates the inventory list and highlights any items that are low in stock or close to expiring.

- The manager notices that mushrooms, spinach, and heavy cream are marked as expiring soon.

- The manager selects the “AI Menu Recommendations” option.

- The system reviews the available ingredients, expiration dates, estimated costs, and past sales patterns.

- The AI recommendation feature suggests possible menu items, such as a spinach and mushroom pasta special, because it uses ingredients that need to be used soon.

- The manager reviews the recommendation, including the explanation for why the menu item was suggested.

- The manager can choose to accept the recommendation, save it for later, or request another suggestion.

- The final recommendation can be used to help reduce food waste and support menu planning for the restaurant.

Error checking scenarios include:

- If the manager enters a negative quantity for an inventory item, the system displays an error message.

- If the manager enters an invalid expiration date, the system prompts them to correct the date.

- If a required field, such as item name or quantity, is left blank, the system does not save the item and displays a warning.

- If the AI service is unavailable, the system provides a rule-based recommendation using inventory quantity and expiration date.

- If there is not enough inventory data available, the system tells the manager that more information is needed before creating a reliable recommendation.

7. Project Resources. Successful completion of the project requires personnel, software tools, infrastructure, and organizational resources.

## Personnel Resources. The team structure includes several leadership roles, while all team members contribute to development, testing, documentation, and code reviews.

### Project Manager. Responsible for project planning, schedules, risks, milestones, and delivery coordination. (Dan Nunes)

### Assistant Project Manager. Supports Agile processes, Kanban management, documentation tracking, and testing coordination. (Robert Lee)

- Product Owner. Defines the project vision, prioritizes MVP features, clarifies requirements, and confirms that completed work meets the needs of restaurant and small business users. (Adan Medina)

### Backend Lead. Responsible for backend APIs, database schema, authentication, validation, and backend testing. (Jose Jovenal Escandor)

### Frontend Lead. Responsible for the user interface, dashboard workflows, forms, alerts, and frontend testing. (Spencer Renfro)

### AI/Cloud Lead. Responsible for AI integration, deployment, CI/CD pipelines, GitHub workflows, and cloud infrastructure. (Arth Naileshbhai Thakkar)

## Technical Resources. The project requires:

- GitHub repositories

- Cloud hosting platforms

- CI/CD pipelines

- Databases and APIs

- Frontend frameworks

- AI/LLM integration services

- Shared demo/testing environments

## Budget Considerations. Since the project is an academic capstone, costs are expected to remain limited. Most tools used for development are either open-source or educational resources. Potential expenses may include:

- Cloud hosting services

- AI API usage

- Domain or deployment services

- Development software subscriptions

The project aims to minimize costs while still delivering a functional demonstration environment.

8. Communication Plan. Effective communication is essential to the success of the project and helps ensure that all team members remain aligned throughout the development process. The communication plan defines how the team will coordinate tasks, share updates, track progress, and manage risks. The Project Manager and Assistant Project Manager are responsible for establishing communication standards, scheduling meetings, managing escalation procedures, and maintaining collaboration across the team. Communication channels for the project include team meetings, Scrum standups, Kanban boards, GitHub pull requests, shared documentation platforms, and group messaging applications. GitHub pull requests will include linked tickets, testing notes, summaries of changes, screenshots for user interface updates, and documentation updates when necessary. The Agile workflow also includes regular sprint planning sessions, frequent team check-ins, sprint reviews, milestone progress reviews, and final demo preparation meetings.

Each team member has a specific role in maintaining effective communication and project coordination. The Product Owner is responsible for prioritizing features and validating completed work, while the Project Manager oversees schedules, delivery coordination, and overall project progress. The Assistant Project Manager helps track blockers, maintain documentation, and monitor project workflows. Technical Leads are responsible for communicating technical progress, testing results, and implementation updates to the team. In addition, all team members participate in testing, reviews, and collaborative discussions throughout the project lifecycle. The Project Manager and Assistant PM will also monitor potential risks such as blockers, delays, scope creep, dependencies, and bug resolution status. This communication strategy promotes transparency, accountability, organization, and collaboration throughout the development of the capstone project.

9. Technology Stack. The project will use a modern full-stack web application architecture built with React, Node.js, Express.js, PostgreSQL, AWS cloud services, GitHub collaboration, and AI/LLM integration. This stack supports rapid development, fits the capstone MVP scope, and allows the team to build a complete end-to-end application with dashboards, APIs, database storage, cloud deployment, automated testing, and AI-powered recommendations.

Frontend. The frontend will be developed in React using JavaScript or TypeScript. It will support the inventory dashboard, ingredient forms, expiration alerts, menu recommendation views, and reporting features. The frontend will communicate with the backend through REST APIs. Styling may use Tailwind CSS, Bootstrap, or standard CSS, and frontend testing will use Vitest.

Backend. The backend will use Node.js with Express.js to handle business logic, validation, dashboard data, authentication, database communication, and AI service integration. Express.js will provide RESTful API endpoints for inventory management, dashboard retrieval, and AI-assisted menu recommendations. Backend testing will use Jest.

Database. PostgreSQL will serve as the primary relational database. It will store users, inventory items, categories, quantities, expiration dates, unit costs, recipes, sales patterns, menu suggestions, and recommendation history. A relational database is appropriate because the system depends on structured relationships between ingredients, costs, recipes, and recommendations.

AI/LLM Integration. The AI component will use an external LLM API, such as OpenAI or another available service, to generate menu ideas, explain recommendations, and support inventory-based decisions. The system will not rely on AI for core calculations. Backend logic will first calculate expiration urgency, availability, cost, and estimated profit margin, then the AI will generate or explain recommendations.

Cloud Hosting and Deployment. AWS will be the preferred cloud platform for hosting, database deployment, storage, environment management, and scalability. Possible services include Elastic Beanstalk, App Runner, RDS for PostgreSQL, S3, or Amplify. Backup options such as Vercel, Netlify, Render, or Railway may be used for the final demo if needed. Environment variables will protect credentials, API keys, and configuration settings.

CI/CD and Version Control. GitHub will be used for source control, collaboration, issue tracking, pull requests, and documentation. The team will follow a feature branch workflow, with approved changes merged into the development branch. GitHub Actions may run automated checks, frontend tests, backend tests, build validation, and deployment steps.

Testing Tools. Testing will include frontend unit tests, backend unit tests, API testing, database validation, AI workflow testing, and end-to-end demo testing. The team will use Vitest, Jest, Postman, and manual test cases to verify workflows such as adding inventory, receiving expiration alerts, generating AI-powered menu recommendations, and viewing dashboard results.

## 10. Risk Management Plan. The project includes several technical, organizational, and schedule-related risks that could affect successful completion. The team will manage these risks through Agile planning, regular communication, milestone tracking, scope control, testing, and early identification of blockers.

| Risk | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| Scope creep | The team may attempt to build too many features, making it difficult to complete the MVP on time. | Medium | Maintain a clearly defined MVP scope. Prioritize core features such as inventory tracking, expiration alerts, dashboard views, and AI-generated recommendations. Move nonessential features to a future enhancement list. |
| Unclear requirements | Team members may build features differently if user stories and acceptance criteria are not specific enough. | Medium | The Product Owner and Project Manager will define user stories, acceptance criteria, and expected behavior before implementation begins. Requirements will be reviewed during sprint planning. |
| AI/LLM output reliability | AI-generated recommendations may be inaccurate, inconsistent, or difficult to validate. | Medium | Use deterministic backend logic for calculations such as expiration urgency, ingredient availability, cost, and estimated profit margin. The AI will generate explanations and menu ideas based on structured inputs rather than making critical decisions independently. |
| AI API or cost limitations | AI service usage may become unavailable, expensive, or limited during development. | Low to Medium | Keep AI calls limited to MVP workflows. Add fallback logic that allows the system to display rule-based recommendations if the AI service is unavailable. Monitor API usage and avoid unnecessary calls. |
| Cloud deployment issues | Hosting, environment variables, database connections, or build errors may delay the demo. | Medium | Begin deployment early rather than waiting until the final week. Maintain a working local environment and create deployment documentation. Use a simple hosting platform appropriate for the course timeline. |
| Database design changes | Late changes to the database schema may affect backend APIs, frontend views, and test data. | Medium | Define the initial schema early and document changes. Use seed data for testing. Limit major schema changes after core workflows are implemented. |
| Frontend and backend integration issues | The frontend may not properly consume backend API data, causing delays during integration. | Medium | Define API contracts early. Use sample JSON responses and test endpoints before full integration. Coordinate closely between frontend and backend leads. |
| Git merge conflicts or version control problems | Multiple team members may make conflicting changes or accidentally overwrite work. | Medium | Use feature branches, pull requests, code reviews, and clear GitHub workflow rules. Avoid committing directly to the main branch. Communicate before making large changes. |
| Team availability and scheduling conflicts | Team members may have limited availability due to work, family, or other courses. | Medium | Use regular check-ins, Kanban tracking, and clear ownership of tasks. Break work into smaller tickets so progress can continue even when some members are unavailable. |
| Testing delays | Bugs may be discovered late if testing is postponed until the end of the project. | Medium | Test features throughout development. Include unit testing, API testing, UI testing, AI workflow testing, and final end-to-end demo testing. Document bugs and assign fixes through the project board. |
| Documentation gaps | Required documents may be incomplete or rushed near the final submission date. | Medium | Maintain documentation throughout the project. Assign ownership for the User Guide, README, design documentation, testing evidence, and final presentation materials. |
| Final demo failure | The application may not work during the final presentation due to deployment, data, or connectivity problems. | Low to Medium | Prepare a stable demo environment, seed data, screenshots, and backup presentation materials. Conduct a full demo rehearsal before final submission. |

The team will review risks during sprint planning, team meetings, and milestone checkpoints. Any high-impact blocker will be escalated to the Project Manager and discussed with the team so that adjustments can be made before the issue affects final delivery.

## 11. Project Schedule (Gantt Chart)

References

Meta Platforms, Inc. (n.d.). React. https://react.dev/

OpenJS Foundation. (n.d.). Node.js. https://nodejs.org/

OpenJS Foundation. (n.d.). Express - Node.js web application framework. Express.js. https://expressjs.com/

PostgreSQL Global Development Group. (n.d.). PostgreSQL. https://www.postgresql.org/

Amazon Web Services, Inc. (n.d.). Amazon Web Services (AWS). AWS. https://aws.amazon.com/

GitHub, Inc. (n.d.). GitHub. https://github.com/