Project Design:

AI/LLM Inventory Management System

UMGC 495: Computer Science Capstone | Summer 2026 | 26 May 2026

## Team Members

- Dan Nunes

- Robert Lee

- Adan Medina

- Spencer Renfro

- Arth Naileshbhai Thakkar

- Jose Jovenal Escandor

# 1. Project Scope

This project focuses on the development of an AI/LLM-powered inventory management system designed for restaurants and small food businesses. The purpose of the application is to help businesses reduce food waste, improve inventory tracking, optimize menu planning, and support operational decision-making through artificial intelligence recommendations. The system combines frontend dashboards, backend APIs, cloud deployment, and AI-generated recommendations into a single platform that assists users in managing inventory efficiently.

The AI/LLM-powered inventory management system is designed to solve common inventory challenges faced by restaurants and small food businesses. Many small businesses struggle with tracking ingredient expiration dates, monitoring inventory usage, minimizing waste, and planning menus based on available ingredients. This project addresses those challenges by integrating artificial intelligence into the inventory management process.

The application will provide users with tools to manage inventory data, track ingredient quantities, monitor expiration alerts, and generate AI-assisted menu recommendations. The system will include a user dashboard, backend APIs, a database structure, cloud deployment, and AI recommendation workflows. Technical features include frontend user interfaces, backend business logic, database management, cloud hosting, and CI/CD deployment pipelines.

The primary goal of the project is to design and develop a smart inventory management system that uses AI-generated recommendations to assist restaurants and small businesses with operational decisions. The application aims to reduce food waste, improve efficiency, and provide actionable insights based on inventory data.

## 1.1 Objectives

- Develop a Functional MVP. The team will create a minimum viable product containing the core features needed to demonstrate the system functionality. These features include inventory management, dashboard interfaces, recommendation workflows, backend APIs, and AI-generated menu suggestions.

- Implement AI/LLM Recommendations. The system will use structured prompts and AI workflows to provide menu suggestions and inventory recommendations. The AI component will include validation mechanisms and fallback logic to ensure reliable outputs.

- Establish a Collaborative Agile Workflow. The project team will follow Scrum and Agile methodologies with sprint planning, Kanban tracking, pull request reviews, and milestone checkpoints.

- Deliver Comprehensive Testing and Documentation. The project includes unit testing, API testing, UI testing, AI workflow testing, deployment testing, and end-to-end demo testing. Documentation will include a User Guide, README files, deployment guides, and final submission materials.

- Deliver a Stable Final Application. The final deliverable will include complete source code, testing evidence, deployment configurations, final documentation, and a demo-ready application environment.

## 1.2 Deliverables

Key project deliverables include a Project Plan, Project Design Documentation, Phase I Source Code, Test Plan, Phase II Source Code, User Guide, and a Final Application and Presentation.

## 1.3 Boundaries and Limitations

The project scope intentionally excludes several large-scale enterprise features in order to keep the capstone focused and achievable within the course timeline. Excluded features include enterprise-level inventory systems, advanced financial accounting integrations, real-time supplier integrations, fully autonomous AI decision-making, commercial production deployment, and multi-location restaurant management capabilities. The goal of the project is to deliver a functional academic prototype rather than a fully commercial product.

Additionally, while the system incorporates AI-assisted recommendations, the project does not rely entirely on AI for critical business decisions. Deterministic logic will still handle important calculations such as expiration urgency, inventory usage, estimated costs, and projected profit margins. This balanced approach improves reliability, keeps the system easier to manage, and ensures that the most important operational logic remains predictable and explainable.

# 2. Project Requirements

The following requirements define what the AI/LLM Inventory Management System must do and what technical tools will support the project.

## 2.1 Business Requirements

- Help restaurants and small food businesses track inventory more accurately.

- Help reduce food waste by identifying ingredients that are close to expiration.

- Support menu planning through AI-assisted recommendations.

- Provide useful inventory insights to help managers make better operational decisions.

## 2.2 Functional Requirements

- Allow users to add, edit, view, and manage inventory items.

- Store item details such as item name, category, quantity, unit cost, and expiration date.

- Display low-stock items and expiration alerts on the dashboard.

- Generate AI-assisted menu recommendations based on available ingredients, expiration dates, costs, and sales patterns.

- Provide a short explanation for each AI-generated recommendation.

- Use fallback rule-based recommendations if the AI/LLM service is unavailable.

- Support realistic seed data for testing and demonstration.

## 2.3 Non-Functional Requirements

- Provide a simple and user-friendly interface for restaurant managers and staff.

- Allow dashboard pages, inventory lists, and alerts to load within a reasonable amount of time.

- Protect user login information, API keys, database credentials, and business inventory data.

- Limit access to authorized users so inventory records and recommendations are not changed by the wrong person.

- Store inventory records accurately so quantities, costs, and expiration dates remain reliable.

- Keep the system available during normal restaurant business operations.

- Handle common errors without the application crashing.

- Support basic recommendation features even if the AI/LLM service is unavailable.

- Allow the system to be updated, maintained, and improved by the development team.

- Support future growth, including more inventory items, recipes, users, and sales data.

- Work on common web browsers used by restaurant managers and staff.

- Support database backup or recovery options to help prevent loss of important inventory data.

## 2.4 Technical Requirements

- Use React with JavaScript for the frontend dashboard, forms, alerts, and recommendation views.

- Use Node.js and Express.js for backend APIs, validation, business logic, and AI/LLM integration.

- Use REST APIs for communication between the frontend and backend.

- Use PostgreSQL to store inventory items, categories, quantities, expiration dates, costs, recipes, sales patterns, and recommendation history.

- Use GitHub for version control, issue tracking, pull requests, and team collaboration.

- Use GitHub Actions or another CI/CD process for build checks, testing, and deployment support when possible.

- Deploy the application using AWS or another approved cloud/demo hosting platform.

- Protect API keys, database credentials, and environment settings through environment variables.

- Include testing for frontend components, backend logic, API endpoints, database workflows, AI recommendations, and the final demo.

## 2.5 Case Scenario - Restaurant Manager User Walkthrough

A restaurant manager wants to check current inventory, identify ingredients that are close to expiring, and create menu specials for the week.

- The restaurant manager logs into the AI/LLM Inventory Management System.

- The dashboard opens and shows current inventory levels, low-stock items, and ingredients that are close to their expiration dates.

- The manager selects the Inventory section to review available ingredients, including item name, quantity, unit cost, and expiration date.

- The manager adds a recent delivery of food items, such as chicken, tomatoes, lettuce, cheese, and pasta.

- After saving the new inventory items, the system updates the inventory list and highlights any items that are low in stock or close to expiring.

- The manager notices that mushrooms, spinach, and heavy cream are marked as expiring soon.

- The manager selects the AI Menu Recommendations option.

- The system reviews the available ingredients, expiration dates, estimated costs, and past sales patterns.

- The AI recommendation feature suggests possible menu items, such as a spinach and mushroom pasta special, because it uses ingredients that need to be used soon.

- The manager reviews the recommendation, including the explanation for why the menu item was suggested.

- The manager can choose to accept the recommendation, save it for later, or request another suggestion.

- The final recommendation can be used to help reduce food waste and support menu planning for the restaurant.

## 2.6 Error Checking Scenarios

- If the manager enters a negative quantity for an inventory item, the system displays an error message.

- If the manager enters an invalid expiration date, the system prompts them to correct the date.

- If a required field, such as item name or quantity, is left blank, the system does not save the item and displays a warning.

- If the AI service is unavailable, the system provides a rule-based recommendation using inventory quantity and expiration date.

- If there is not enough inventory data available, the system tells the manager that more information is needed before creating a reliable recommendation.

## 2.7 Project Scope and Requirements Clarification

## The purpose of this section is to clarify the MVP scope and page-level requirements for the AI/LLM Inventory Management System. This clarification helps the frontend, backend, database, and AI integration tasks stay aligned before development begins.

The MVP will focus on the main workflow of a restaurant manager. The user should be able to log in, view inventory status, identify low-stock or expiring ingredients, manage inventory items, and generate AI-assisted menu recommendations. Supporting features such as suppliers and reports will be included at a basic level, but advanced supplier integration, advanced analytics, and commercial-level features are outside the MVP scope.

### MVP Page Scope

| Page | Feature | Priority |
| --- | --- | --- |
| Login / Sign Up | Allow users to access the application with basic login and sign-up functionality. Advanced SSO is not required for MVP. | Must Have |
| Dashboard / Today Page | Display inventory summary, low-stock alerts, expiring items, at-risk inventory value, and AI special recommendations. | Must Have |
| Inventory Management | Allow users to add, view, edit, and delete inventory items. This is one of the main MVP features. | Must Have |
| Menu Builder / AI Recommendations | Generate AI-assisted menu recommendations based on inventory, expiration dates, cost, and sales patterns. | Must Have |
| Fallback Recommendations | Provide a rule-based recommendation if the AI/LLM service is unavailable. | Must Have |
| Supplier Directory | Store and display basic supplier information connected to inventory items. Live supplier ordering is not included. | Should Have |
| Reports / Analytics | Display basic inventory summaries, waste-risk information, and AI recommendation impact. Advanced analytics are optional. | Should Have |
| CSV Export | Allow inventory data export if time allows. This is useful but not required for MVP completion. | Nice to Have |
| Advanced Charts | Include simple charts if supported by time and data. Heavy chart customization is not required. | Nice to Have |

### Out-of-Scope Items

### The following items are not required for the MVP and should be treated as future enhancements:

- Full supplier order history workflow

- Supplier spend analytics

- Delivery scheduling and upcoming delivery tracking

- Advanced menu management

- Advanced single sign-on authentication

- Live supplier ordering

- Real-time supplier integrations

- Advanced financial/accounting integrations

- Multi-location restaurant management

- Fully autonomous AI decision-making

- Commercial production deployment

- Advanced analytics beyond basic summary reporting

- Complex chart customization

## 2.8 Frontend, Backend, and Database Requirements

| Page / Feature | Frontend / User Actions | API / Backend Need | Database Need | Backend Logic / Rules |
| --- | --- | --- | --- | --- |
| Login / Sign Up | User can create an account, log in, and access protected pages. | Authentication support for login, sign-up, logout, and session validation. | User account data such as name, email, password hash, restaurant name, and role if needed. | Validate credentials, protect routes, prevent unauthorized access, and return login errors. |
| Dashboard / Today Page | User can view urgent inventory alerts, summary cards, and AI specials. | Dashboard summary support that pulls inventory, expiration, low-stock, and recommendation data. | Inventory items, recommendations, and menu/specials data. | Calculate total inventory items, low-stock count, expiring items, at-risk value, and urgent alerts. |
| Inventory Management | User can add, view, edit, delete, search, and filter inventory items. | Inventory create, read, update, and delete support. | Inventory item data such as item name, category, quantity, unit, unit cost, expiration date, par level, and supplier relationship if used. | Validate required fields, prevent negative quantities, check valid expiration dates, and update inventory records. CSV import/export is nice-to-have and is not required for MVP completion. |
| Menu Builder / AI Recommendations | User can generate, view, accept, dismiss, or save AI menu recommendations. | Recommendation support, menu item support, and AI/LLM integration. | Recommendation data, menu item data, and ingredient relationship data if needed. | Use inventory data, expiration dates, costs, and sales patterns to generate recommendations. Save recommendation status. |
| Fallback Recommendations | User still receives a recommendation if the AI service is unavailable. | Backend fallback logic when the AI/LLM call fails. | Inventory items and recommendation history if fallback result is saved. | Use rule-based logic based on expiring items, available quantity, and cost instead of relying only on AI. |
| Supplier Directory | User can view, add, and edit basic supplier information. | Supplier record support. | Supplier data such as supplier name, category, contact name, email, phone, delivery cadence, and related inventory items if needed. | Validate supplier fields and allow supplier records to be linked to inventory items. Supplier order history, supplier spend analytics, and upcoming delivery tracking are not required for MVP. |
| Reports / Analytics | User can view basic inventory and recommendation summaries. | Reporting support for inventory value, expiring items, low-stock items, and recommendation history. | Inventory items, recommendations, menu items, and supplier data if needed. | Calculate basic summary totals and return report-ready data to the frontend. Advanced analytics, dish margin rankings, inventory turnover, historical comparisons, and time-range filtering are not required for MVP. |

## 2.9 User Stories and Acceptance Criteria

| Feature | User Story | Acceptance Criteria |
| --- | --- | --- |
| Dashboard | As a restaurant manager, I want to quickly see urgent inventory issues so I know what needs attention first. | Dashboard displays total inventory, low-stock items, expiring items, and at-risk inventory value. |
| Inventory Management | As a restaurant manager, I want to add and update inventory items so inventory records stay accurate. | User can add, view, edit, and delete inventory items with required fields. CSV import/export is nice-to-have and is not required for MVP. |
| Expiration Alerts | As a restaurant manager, I want to see ingredients that are close to expiring so I can reduce waste. | Items close to expiration are clearly marked or highlighted. |
| AI Recommendations | As a restaurant manager, I want menu suggestions based on available ingredients so I can use inventory before it expires. | System generates a menu recommendation using inventory data and provides a short explanation. |
| Fallback Recommendations | As a restaurant manager, I want the system to still provide a suggestion if the AI service fails. | If the AI/LLM service is unavailable, the system provides a rule-based recommendation. |
| Supplier Directory | As a restaurant manager, I want supplier information connected to inventory items so I know where items come from. | User can view and manage basic supplier records. Supplier order history, supplier spend analytics, and upcoming delivery tracking are not required for MVP. |
| Reports | As a restaurant manager, I want basic inventory reports so I can understand stock value, waste risk, and recommendation impact. | Reports show basic inventory value, expiring item counts, waste-risk information, and recommendation history. Advanced analytics, dish margin rankings, inventory turnover, historical comparisons, and time-range filtering are not required for MVP. |

# 3. Project Methodology

We will use Agile/Scrum for this project because the AI/LLM Inventory Management System includes multiple connected components that must be developed, tested, integrated, and refined throughout the course. The project includes frontend dashboards, backend APIs, database CRUD operations, authentication, cloud deployment, AI/LLM recommendation workflows, fallback logic, testing evidence, and documentation. Since these components depend on one another, an iterative methodology is more appropriate than a linear development approach.

Agile/Scrum is especially appropriate for this project because the AI/LLM portion cannot be fully finalized at the beginning of development. Prompt design, recommendation quality, explanation accuracy, reliability, and fallback behavior will require experimentation and refinement. The team will need to test how inventory data, expiration dates, costs, and sales patterns are used to generate menu recommendations. Agile allows the team to evaluate these outputs in smaller increments and improve them across sprints instead of waiting until the end of the project to discover issues.

The methodology also fits our MVP structure. The project is organized around a restaurant manager workflow that includes logging in, viewing dashboard alerts, managing inventory items, identifying low-stock or expiring ingredients, and generating AI-assisted menu recommendations. Agile supports this workflow because the team can deliver the system in functional increments. Early sprints can focus on the core foundation, including page requirements, database schema, API contracts, authentication, and inventory CRUD operations. Later sprints can build on that foundation by adding dashboard summaries, supplier records, reports, AI recommendations, fallback logic, cloud deployment, testing, documentation, and demo preparation.

Agile/Scrum also supports the task dependencies identified in the project design. The database schema depends on the finalized requirements, the frontend depends on API contracts, the AI recommendation workflow depends on structured inventory data, and end-to-end testing depends on frontend, backend, database, and AI integration. Scrum practices such as sprint planning, backlog refinement, standups, and sprint reviews will help the team coordinate these dependencies and identify blockers early.

This methodology also supports project risk management. The project has risks related to scope creep, unclear requirements, AI reliability, cloud deployment, database changes, frontend/backend integration, testing delays, documentation gaps, and final demo failure. Agile helps reduce these risks by keeping the MVP scope visible, producing testable increments, reviewing progress regularly, and allowing the team to adjust priorities before problems become too difficult to recover from. For example, if the AI service is unavailable or unreliable, the team can prioritize the rule-based fallback recommendation logic so the application still meets the MVP requirement.

Agile/Scrum also fits the collaborative nature of the Capstone Project. Team members have defined roles, including project management, product ownership, frontend development, backend development, AI/cloud development, testing, and documentation. Although responsibilities are divided, the final application must function as one integrated system. Regular Scrum coordination will help ensure that frontend pages, backend endpoints, database models, AI workflows, and documentation remain aligned with the MVP scope.

The team will also use Agile to support testing and evaluation. Instead of postponing testing until the end, the team will test features throughout development using frontend testing, backend testing, API testing, database validation, AI workflow testing, and end-to-end demo testing. This approach supports the project’s success criteria, including a working deployed application, completed MVP features, successful usability testing, reliable AI recommendations, complete documentation, and a final demonstration without critical failures.

Waterfall would be less appropriate for this project because it assumes that requirements, design, development, testing, and deployment can be completed in a fixed sequence. Our project includes evolving AI behavior, integration uncertainty, cloud deployment risk, and MVP refinement. Agile/Scrum is the stronger methodology because it supports incremental delivery, continuous testing, collaboration across technical roles, risk reduction, and the development of a stable final application.

# 4. Project Schedule

# 5. Project Tasks

The current Project Plan identifies project work visually in the Gantt chart, including planning and architecture work, backend development, frontend development, data and integration work, DevOps and cloud work, testing and QA, and documentation/demo preparation.

The project tasks are broken into manageable work areas based on the MVP scope. Each task includes a responsible role, estimated effort, dependencies, and acceptance criteria. These tasks are intended to support frontend, backend, database, AI, testing, deployment, and documentation work.

| Task ID | Task Area | Task Description | Owner / Role | Est. Effort | Dependencies (Task IDs) | Dependency Notes | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- | --- |
| T-1 | Scope / Product Ownership | Finalize MVP pages, priorities, and out-of-scope items. | Product Owner | 3 hrs | None | Starting task; uses team input. | MVP scope is documented and must-have features are separated from nice-to-have features. |
| T-2 | Requirements | Define page-level requirements for Dashboard, Inventory, Menu Builder, Suppliers, and Reports. | Product Owner | 4 hrs | T-1 | Requires finalized MVP scope. | Each page has required actions, data fields, and backend/database needs identified. |
| T-3 | User Stories | Create user stories and acceptance criteria for each MVP feature. | Product Owner | 3 hrs | T-2 | Requires page-level requirements. | Each major feature has a user story and clear completion criteria. |
| T-4 | Frontend Setup | Set up React/Vite project structure, routing, shared components, and API configuration. | Frontend Lead | 8 hrs | T-1, T-2 | Requires MVP scope and enough requirements to define routes/pages. | Frontend app runs locally and includes route structure for all MVP pages. |
| T-11 | Database Schema | Design database tables for users, inventory items, suppliers, menu items, and recommendations. | Backend Lead | 8 hrs | T-2 | Requires page-level requirements. | Database schema supports all required MVP data fields. |
| T-25 | Generate LLM API Key | Generate the API key for the chosen LLM. | AI/Cloud Lead | 30 min | None | Requires decision on LLM provider. | A valid API key is generated and stored securely off-repository. |
| T-22 | Provision and Configure EC2 Server | Provision the AWS EC2 instance and set up Docker and Docker Compose. | AI/Cloud Lead | 2 hrs | None | Requires AWS account access. | EC2 instance is running, accessible via SSH, and Docker/Docker Compose are successfully installed. |
| T-26 | Secure Local Environments | Provide the key securely to the team for local .env files. | AI/Cloud Lead | 30 min | T-25 | Requires generated LLM API key. | All team members have the necessary keys configured in their local .env files and can run the application locally. |
| T-12 | Inventory API | Build API endpoints for inventory create, read, update, and delete actions. | Backend Lead | 12 hrs | T-11 | Requires database schema. | API supports inventory CRUD operations and validates required fields. |
| T-14 | Supplier API | Build basic supplier API endpoints. | Backend Lead | 6 hrs | T-11 | Requires supplier table in database schema. | API supports viewing, adding, and editing supplier records. |
| T-16 | AI Prompt Workflow | Create structured AI prompt logic using inventory, expiration, cost, and sales data. | AI/Cloud Lead | 8 hrs | T-2, T-12, T-25 | Requires requirements, inventory data/API access, and selected LLM/API key. | AI returns a menu recommendation with ingredients used and a short explanation. |
| T-13 | Dashboard API | Build endpoint or query logic for dashboard summary metrics. | Backend Lead | 8 hrs | T-11, T-12 | Requires database schema and inventory API/data. | Dashboard can retrieve total items, low-stock items, expiring items, and at-risk value. |
| T-15 | Menu / Recommendation API | Build endpoints for menu items and AI recommendation history. | Backend Lead / AI Lead | 10 hrs | T-11, T-12, T-16 | Requires database schema, inventory API/data, and recommendation workflow requirements. | API can store and return recommendations and accepted specials. |
| T-17 | Fallback Logic | Create rule-based recommendation logic for AI service failure. | Backend Lead / AI Lead | 5 hrs | T-12, T-16 | Requires inventory data and recommendation logic. | System returns a basic recommendation if the AI service is unavailable. |
| T-5 | Authentication UI | Build basic login/sign-up or approved Google authentication screens, onboarding form, protected routes, and auth state. Advanced SSO/SAML is not required for MVP. | Frontend Lead | 10 hrs | T-4 | Requires frontend setup. | User can access the application through the approved MVP authentication flow. Advanced SSO/SAML is excluded from MVP completion. |
| T-6 | Dashboard UI | Dashboard displays required summary sections using test or live data. Advanced chart customization is not required for MVP completion. | Frontend Lead | 14 hrs | T-2, T-4, T-13 | Requires dashboard requirements, frontend setup, and dashboard metrics API/query logic. | User can view, add, edit, and delete inventory items through the interface. CSV import/export is not required for MVP completion. |
| T-7 | Inventory UI | Build inventory table, search/filter options, add/edit form, and delete action. | Frontend Lead | 16 hrs | T-2, T-4, T-12 | Requires inventory requirements, frontend setup, and inventory API/API contract. | User can view, add, edit, and delete inventory items through the interface. |
| T-8 | Menu Builder / AI UI | Build menu recommendation page with AI specials, accepted menu cards, generate recommendation action, recommendation explanation, and read-only recipe detail view. Full advanced menu management is not required for MVP. | Frontend Lead | 14 hrs | T-2, T-4, T-15, T-16 | Requires AI/menu requirements, frontend setup, recommendation API, and prompt workflow. | User can view and manage basic supplier records. Order history, supplier spend analytics, and upcoming delivery tracking are not required for MVP completion. |
| T-9 | Supplier UI | Build basic supplier directory page for viewing, adding, and editing supplier information. Supplier order history, supplier spend analytics, and upcoming delivery tracking are stretch features after MVP. | Frontend Lead | 10 hrs | T-2, T-4, T-14 | Requires supplier requirements, frontend setup, and supplier API. | User can view and manage basic supplier information. |
| T-10 | Reports UI | Build basic reports page with inventory KPIs, category summary, expiring item counts, waste-risk information, and recommendation history. | Frontend Lead | 12 hrs | T-2, T-4, T-13, T-15 | Requires report requirements, frontend setup, database/API data, and recommendation history data. | Reports page displays basic inventory and recommendation metrics. Advanced analytics, dish margin rankings, inventory turnover, historical comparisons, and time-range filtering are not required for MVP completion. |
| T-19 | Setup GitHub Actions Workflow | Create a .github/workflows directory in your repository and write a YAML script to automate build checks. | AI/Cloud Lead | 2 hrs | None | Can start once initial GitHub repository exists. | A valid YAML file exists in the correct directory and successfully triggers a pipeline run on code push. |
| T-20 | Integrate Automated Testing | Configure the pipeline to run your team's frontend tests (Vitest) and backend tests (Jest) automatically when a pull request is made. | AI/Cloud Lead | 3 hrs | T-19, T-4, T-12, T-14, T-15 | Requires workflow file plus frontend and backend test scripts in the repository. | Pipeline successfully executes both Vitest and Jest scripts and blocks merging if tests fail. |
| T-23 | Orchestrate Containers | Configure the docker-compose.yml file to orchestrate the frontend, backend, and PostgreSQL containers together. | AI/Cloud Lead | 3 hrs | T-4, T-11, T-12, T-22 | Requires app components/Dockerfiles, database schema, backend service, and EC2/Docker environment. | Executing docker-compose up successfully starts all three services (Frontend, Backend, Database) and they communicate properly. |
| T-24 | Connect CI/CD to EC2 | Connect the GitHub repository to the deployment pipeline so that merged code is automatically deployed directly to the EC2 instance using Docker Compose. | AI/Cloud Lead | 2 hrs | T-19, T-22 | Requires GitHub repository and provisioned EC2 server. | GitHub Actions can securely access the EC2 instance to execute deployment commands without manual intervention. |
| T-27 | Configure Production & Pipeline Secrets | Configure the production secrets in a .env file on the EC2 instance and the pipeline secrets in GitHub Secrets. | AI/Cloud Lead | 1 hr | T-22, T-24, T-25 | Requires EC2 setup, GitHub-to-EC2 connection, and generated API key. | The .env file is securely stored on EC2, GitHub Secrets are populated, and the deployed application successfully accesses external APIs without hardcoded keys. |
| T-18 | API Integration | Connect frontend pages to backend REST API endpoints. | Frontend Lead / Backend Lead | 10 hrs | T-5, T-6, T-7, T-8, T-9, T-10, T-12, T-13, T-14, T-15, T-17 | Requires frontend pages and backend APIs to connect live data. | Frontend can retrieve and update live backend data. |
| T-21 | Automate Deployment via Docker Compose | Configure the pipeline to automate builds and deploy the containers directly using Docker Compose on the EC2 instance upon each merge. | AI/Cloud Lead | 4 hrs | T-19, T-22, T-23, T-24, T-27 | Requires pipeline, EC2, Docker Compose, deployment connection, and secrets. | Merging to the main branch automatically rebuilds and updates the containers running on the EC2 instance. |
| T-28 | Testing | Test frontend pages, backend APIs, database workflows, and AI recommendation flow. | Full Team | 10 hrs | T-18, T-20, T-21 | Requires integrated app, automated test pipeline, and deployment workflow readiness. | Critical MVP workflows pass testing. |
| T-29 | Deployment | Deploy the application to a demo hosting environment. | AI/Cloud Lead | 8 hrs | T-21, T-27, T-28 | Requires CI/CD deployment setup, secrets, and successful testing. | Application launches successfully in hosted demo environment. |
| T-30 | Documentation | Complete README, user guide, project design updates, and testing evidence. | Full Team | 8 hrs | T-28, T-29 | Requires tested MVP and hosted/demo environment evidence. | Required documentation is complete and matches the final application. |
| T-31 | Demo Prep | Prepare demo data, walkthrough, screenshots, and backup plan. | Full Team | 4 hrs | T-28, T-29, T-30 | Requires testing, deployment, and documentation/demo evidence. | Team can complete the demo workflow without critical errors. |

5.1 Task Dependencies

Several tasks must be completed in order because later work depends on earlier decisions. The MVP scope and page-level requirements must be finalized before the backend team completes the database schema and API contracts. The frontend can begin layout and mock data work early, but full integration depends on backend API availability. AI recommendation work depends on inventory data being available in a structured format. Testing and deployment depend on the major frontend, backend, database, and AI features being integrated.

The most important dependencies are:

| Dependency | Explanation |
| --- | --- |
| Scope before coding | The team must agree on MVP pages and out-of-scope items before development begins. |
| Requirements before database schema | Backend/database design depends on knowing what data each page requires. |
| API contract before frontend integration | Frontend and backend must agree on endpoint names, data fields, and response formats. |
| Inventory before AI recommendations | AI recommendations require inventory, expiration, cost, and availability data. |
| Integration before testing | End-to-end testing requires frontend, backend, database, and AI features to work together. |
| Testing before demo | The final demo should only use features that have been tested and confirmed working. |

# 6. Project Resources

Successful completion of the project requires personnel, software tools, infrastructure, and organizational resources.

## 6.1 Personnel Resources

The team structure includes several leadership roles, while all team members contribute to development, testing, documentation, and code reviews.

- Project Manager. Responsible for project planning, schedules, risks, milestones, and delivery coordination. (Dan Nunes)

- Assistant Project Manager. Supports Agile processes, Kanban management, documentation tracking, and testing coordination. (Robert Lee)

- Product Owner. Defines the project vision, prioritizes MVP features, clarifies requirements, and confirms that completed work meets the needs of restaurant and small business users. (Adan Medina)

- Backend Lead. Responsible for backend APIs, database schema, authentication, validation, and backend testing. (Jose Jovenal Escandor)

- Frontend Lead. Responsible for the user interface, dashboard workflows, forms, alerts, and frontend testing. (Spencer Renfro)

- AI/Cloud Lead. Responsible for AI integration, deployment, CI/CD pipelines, GitHub workflows, and cloud infrastructure. (Arth Naileshbhai Thakkar)

## 6.2 Technical Resources

The project requires:

- GitHub repositories

- Cloud hosting platforms

- CI/CD pipelines

- Databases and APIs

- Frontend frameworks

- AI/LLM integration services

- Shared demo/testing environments

## 6.3 Budget Considerations

Since the project is an academic capstone, costs are expected to remain limited. Most tools used for development are either open-source or educational resources. Potential expenses may include:

- Cloud hosting services

- AI API usage

- Domain or deployment services

- Development software subscriptions

The project aims to minimize costs while still delivering a functional demonstration environment.

### 6.3 Resource Allocation and availability

Project resources will be allocated based on each team member’s assigned role. The Project Manager and Assistant Project Manager will manage schedule tracking, Agile coordination, risks, and documentation. The Product Owner will manage scope, requirements, user stories, and acceptance criteria. The Frontend Lead will handle React pages, forms, dashboards, and frontend testing. The Backend Lead will handle Node.js/Express APIs, PostgreSQL database design, validation, authentication support, and backend testing. The AI/Cloud Lead will handle AI/LLM integration, fallback logic, deployment, CI/CD, and cloud configuration.

Because this is an academic capstone, team members will contribute part-time while balancing other responsibilities. The team will manage availability through sprint planning, regular check-ins, GitHub issue tracking, Kanban task management, and smaller assigned work items. Most technical resources are available through open-source tools, educational access, or free-tier services. Any limited cloud or AI API costs will be managed by using free-tier options when possible and limiting AI usage to MVP workflow

# 7. Project Risks / Risk Management Plan

The project includes several technical, organizational, and schedule-related risks that could affect successful completion. The team will manage these risks through Agile planning, regular communication, milestone tracking, scope control, testing, and early identification of blockers.

| Risk | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| Scope creep | The team may attempt to build too many features, making it difficult to complete the MVP on time. | Medium | Maintain a clearly defined MVP scope. Prioritize core features such as inventory tracking, expiration alerts, dashboard views, and AI-generated recommendations. Move nonessential features to a future enhancement list. |
| Unclear requirements | Team members may build features differently if user stories and acceptance criteria are not specific enough. | Medium | The Product Owner and Project Manager will define user stories, acceptance criteria, and expected behavior before implementation begins. Requirements will be reviewed during sprint planning. |
| AI/LLM output reliability | AI-generated recommendations may be inaccurate, inconsistent, or difficult to validate. | Medium | Use deterministic backend logic for calculations such as expiration urgency, ingredient availability, cost, and estimated profit margin. The AI will generate explanations and menu ideas based on structured inputs rather than making critical decisions independently. |
| AI API or cost limitations | AI service usage may become unavailable, expensive, or limited during development. | Low to Medium | Keep AI calls limited to MVP workflows. Add fallback logic that allows the system to display rule-based recommendations if the AI service is unavailable. Monitor API usage and avoid unnecessary calls. |
| Cloud deployment issues | Hosting, environment variables, database connections, or build errors may delay the demo. | Medium | Begin deployment early rather than waiting until the final week. Maintain a working local environment and create deployment documentation. Use a simple hosting platform appropriate for the course timeline. |
| Database design changes | Late changes to the database schema may affect backend APIs, frontend views, and test data. | Medium | Define the initial schema early and document changes. Use seed data for testing. Limit major schema changes after core workflows are implemented. |
| Frontend/Backend integration issues | The frontend may not properly consume backend API data, causing delays during integration. | Medium | Define API contracts early. Use sample JSON responses and test endpoints before full integration. Coordinate closely between frontend and backend leads. |
| Git merge conflicts or version control problems | Multiple team members may make conflicting changes or accidentally overwrite work. | Medium | Use feature branches, pull requests, code reviews, and clear GitHub workflow rules. Avoid committing directly to the main branch. Communicate before making large changes. |
| Team availability and scheduling conflicts | Team members may have limited availability due to work, family, or other courses. | Medium | Use regular check-ins, Kanban tracking, and clear ownership of tasks. Break work into smaller tickets so progress can continue even when some members are unavailable. |
| Testing delays | Bugs may be discovered late if testing is postponed until the end of the project. | Medium | Test features throughout development. Include unit testing, API testing, UI testing, AI workflow testing, and final end-to-end demo testing. Document bugs and assign fixes through the project board. |
| Documentation gaps | Required documents may be incomplete or rushed near the final submission date. | Medium | Maintain documentation throughout the project. Assign ownership for the User Guide, README, design documentation, testing evidence, and final presentation materials. |
| Final demo failure | The application may not work during the final presentation due to deployment, data, or connectivity problems. | Low to Medium | Prepare a stable demo environment, seed data, screenshots, and backup presentation materials. Conduct a full demo rehearsal before final submission. |

# 8. Project Evaluation Plan

The AI/LLM Inventory Management System will be evaluated using task-based usability testing, functional testing, and project deliverable validation. The goal of the evaluation is to determine whether restaurant managers can successfully use the system to manage inventory, identify expiring ingredients, and generate menu recommendations with minimal training.

## 8.1 Evaluation Objectives

The project will be considered successful if users can:

- View current inventory information.

- Identify ingredients that are close to expiration.

- Add a new inventory item.

- Generate AI-assisted menu recommendations.

- Understand why a recommendation was generated.

- Complete common tasks without assistance.

## 8.2 Usability Evaluation

Three to five volunteer users will be asked to perform the following tasks:

| Task | Success Criteria |
| --- | --- |
| View Inventory Dashboard | User locates inventory status and expiration alerts within 30 seconds |
| Identify urgent inventory items | User correctly identifies items marked as expiring soon |
| Add a new inventory item | Item is entered and saved successfully |
| Review AI recommendation | User opens and reads an AI-generated menu recommendation |
| Accept a recommendation | User successfully adds a recommended menu item |

Success Rate Goal: 90% of users complete each task without assistance.

User Satisfaction Goal: Average score of 4 out of 5 or higher on a post-test survey.

# 8.3 Functional Evaluation

The system will be evaluated against the MVP requirements:

| Feature | Completion Criteria |
| --- | --- |
| Inventory Management | Users can add, edit, view, and delete inventory items |
| Expiration Alerts | Expiring items are highlighted correctly |
| Dashboard Metrics | Inventory metrics display accurate values |
| AI Recommendations | System generates recommendations using available inventory data |
| AI Explanation Feature | Each recommendation includes a brief explanation |
| Fallback Logic | Rule-based recommendations appear if AI service is unavailable |

Goal: 100% of core MVP features operate successfully during testing.

# 8.4 Testing Evidence

The project team will collect evidence from:

- Frontend unit testing (Vitest)

- Backend unit testing (Jest)

- API testing (Postman)

- Database validation testing

- AI workflow testing

- End-to-end user testing

Goal: All critical tests pass prior to final submission.

# 8.5 Deployment and Demo Evaluation

The deployed application will be considered ready when:

- The application launches successfully from the hosted environment.

- Users can log in and access dashboard features.

- Inventory data loads correctly.

- AI recommendations generate successfully.

- No critical errors occur during the demonstration.

Goal: Complete end-to-end demonstration without system failure.

# 8.6 Documentation Evaluation

Project documentation will be evaluated for completeness.

Required documents include:

- Project Plan

- Project Design Document

- Test Plan

- User Guide

- README Documentation

- Final Presentation

Goal: All required documentation is complete, accurate, and submitted on time.

# 8.7 Project Success Criteria

The project will be considered successful if:

- All MVP features are implemented.

- At least 90% of usability test tasks are completed successfully.

- All critical test cases pass.

- The application is successfully deployed.

- AI recommendations function as intended.

- Required documentation is completed.

- The final demonstration is completed without critical failures.

# 9. Technology Stack

The project will use a modern full-stack web application architecture built with React, Node.js, Express.js, PostgreSQL, AWS cloud services, GitHub collaboration, and AI/LLM integration. This stack supports rapid development, fits the capstone MVP scope, and allows the team to build a complete end-to-end application with dashboards, APIs, database storage, cloud deployment, automated testing, and AI-powered recommendations.

Frontend. The frontend will be developed in React using JavaScript or TypeScript. It will support the inventory dashboard, ingredient forms, expiration alerts, menu recommendation views, and reporting features. The frontend will communicate with the backend through REST APIs. Styling may use Tailwind CSS, Bootstrap, or standard CSS, and frontend testing will use Vitest.

Backend. The backend will use Node.js with Express.js to handle business logic, validation, dashboard data, authentication, database communication, and AI service integration. Express.js will provide RESTful API endpoints for inventory management, dashboard retrieval, and AI-assisted menu recommendations. Backend testing will use Jest.

Database. PostgreSQL will serve as the primary relational database. It will store users, inventory items, categories, quantities, expiration dates, unit costs, recipes, sales patterns, menu suggestions, and recommendation history. A relational database is appropriate because the system depends on structured relationships between ingredients, costs, recipes, and recommendations.

AI/LLM Integration. The AI component will use an external LLM API, such as OpenAI or another available service, to generate menu ideas, explain recommendations, and support inventory-based decisions. The system will not rely on AI for core calculations. Backend logic will first calculate expiration urgency, availability, cost, and estimated profit margin, then the AI will generate or explain recommendations.

Cloud Hosting and Deployment. AWS will be the preferred cloud platform for hosting, database deployment, storage, environment management, and scalability. Possible services include Elastic Beanstalk, App Runner, RDS for PostgreSQL, S3, or Amplify. Backup options such as Vercel, Netlify, Render, or Railway may be used for the final demo if needed. Environment variables will protect credentials, API keys, and configuration settings.

CI/CD and Version Control. GitHub will be used for source control, collaboration, issue tracking, pull requests, and documentation. The team will follow a feature branch workflow, with approved changes merged into the development branch. GitHub Actions may run automated checks, frontend tests, backend tests, build validation, and deployment steps.

Testing Tools. Testing will include frontend unit tests, backend unit tests, API testing, database validation, AI workflow testing, and end-to-end demo testing. The team will use Vitest, Jest, Postman, and manual test cases to verify workflows such as adding inventory, receiving expiration alerts, generating AI-powered menu recommendations, and viewing dashboard results.

# References

Meta Platforms, Inc. (n.d.). React. https://react.dev/

OpenJS Foundation. (n.d.). Node.js. https://nodejs.org/

OpenJS Foundation. (n.d.). Express - Node.js web application framework. Express.js. https://expressjs.com/

PostgreSQL Global Development Group. (n.d.). PostgreSQL. https://www.postgresql.org/

Amazon Web Services, Inc. (n.d.). Amazon Web Services (AWS). AWS. https://aws.amazon.com/

GitHub, Inc. (n.d.). GitHub. https://github.com